## Slide 1: CSE 331 Software Design & Implementation
Hal Perkins
Fall 2015
System Integration and Software Process
(Based on slides by Mike Ernst, Dan Grossman, David Notkin, Hal Perkins)

## Slide 2: Administrivia
HW9 due tonight
  Usual late days apply if any left
We want to show off projects on Friday – please let us know if we can use yours!
  Send mail to cse331-staff@cs
Final exam Monday, 8:30 am (sigh), here
  Review Q&A Sunday, 2 pm, EEB 037
Course evals: please fill them out in the next couple of days

## Slide 3: Context
CSE331 is almost over… 
Focus on software design, specification, testing, and implementation
  Absolutely necessary stuff for any nontrivial project
But not sufficient for the real world: At least 2 key missing pieces
  Techniques for larger systems and development teams
    This lecture; yes fair game for final exam
    Major focus of CSE403
  Usability: interfaces engineered for humans
    Another lecture: didn’t fit this quarter
    Major focus of CSE440

## Slide 4: Outline
Software architecture
Tools
  For build management
  For version control
  For bug tracking
Scheduling
Implementation and testing order
Notes: Au13: A perspective on this lecture: some of the things you’ll find in the wider world on bigger projects; stuff worth knowing before your first internship

## Slide 5: Architecture
Software architecture refers to the high-level structure of a software system
  A principled approach to partitioning the modules and controlling dependencies and data flow among the modules
Common architectures have well-known names and well-known advantages/disadvantages
A good architecture ensures:
  Work can proceed in parallel
  Progress can be closely monitored
  The parts combine to provide the desired functionality

## Slide 6: Example architectures
Pipe-and-filter (think: iterators)
Layered (think: levels of abstraction)
Blackboard (think: callbacks)
Filter
Filter
Filter
Sink
Source
pipe
pipe
pipe
pipe
Message store
Component
Component
Component
Component
Component

## Slide 7: A good architecture allows:
Scaling to support large numbers of ______
Adding and changing features
Integration of acquired components
Communication with other software
Easy customization
  Ideally with no programming
  Turning users into programmers is good
Software to be embedded within a larger system
Recovery from wrong decisions
  About technology
  About markets

## Slide 8: System architecture
Have one!
Subject it to serious scrutiny
  At relatively high level of abstraction
  Basically lays down communication protocols
Strive for simplicity
  Flat is good
  Know when to say no
  A good architecture rules things out
Reusable components should be a design goal
  Software is capital
  This will not happen by accident
  May compete with other goals the organization behind the project has (but less so in the global view and long-term)

## Slide 9: Temptations to avoid
Avoid featuritis
  Costs under-estimated
    Effects of scale discounted
  Benefits over-estimated
    A Swiss Army knife is rarely the right tool
Avoid digressions
  Infrastructure
  Premature tuning
    Often addresses the wrong problem
Avoid quantum leaps
  Occasionally, great leaps forward
  More often, into the abyss
Notes: In closing this lecture, I want to mention a few things that did not fit cleanly into flow, but are probably worth calling to your attention
Some of these hints may help with final project, others later in your careers

## Slide 10: Outline
Software architecture
Tools
  For build management
  For version control
  For bug tracking
Scheduling
Implementation and testing order
Notes: Au13: A perspective on this lecture: some of the things you’ll find in the wider world on bigger projects; stuff worth knowing before your first internship

## Slide 11: Build tools
Building software requires many tools:
  Java compiler, C/C++ compiler, GUI builder, Device driver build tool, InstallShield, Web server, Database, scripting language for build automation, parser generator, test generator, test harness
Reproducibility is essential
System may run on multiple devices
  Each has its own build tools
Everyone needs to have the same toolset!
  Wrong or missing tool can drastically reduce productivity
Hard to switch tools in mid-project
If you’re doing work the computer could do for you, then you’re probably doing it wrong
Notes: Example: everyone on a project needs to use the same ant/make/whatever build utility, even if they have their own preferences for editors, etc. i.e., don’t rely on eclipse’s autobuilder – not everyone uses it and it might change from one release to the next.
In medium to large projects someone is often the tool smith who manages the build tools for the group

## Slide 12: Version control (source code control)
A version control system lets you:
  Collect work (code, documents) from all team members
  Synchronize team members to current source
  Have multiple teams make progress in parallel
  Manage multiple versions, releases of the software
  Identify regressions more easily
Example tools:
  Subversion (SVN), Mercurial (Hg), Git
Policies are even more important
  When to check in, when to update, when to branch and merge, how builds are done
  Policies need to change to match the state of the project
Always diff before you commit
Notes: A large time sink in even medium-sized projects
  Worth it!

## Slide 13: Bug tracking
An issue tracking system supports:
  Tracking and fixing bugs
  Identifying problem areas and managing them
  Communicating among team members
  Tracking regressions and repeated bugs
Essential for any non-small or non-short project
Example tools:
  Bugzilla, Flyspray, Trac, hosted tools (Sourceforge, Google Developers, GitLab/GitHub, Bitbucket, …)

## Slide 14: Bug tracking
Need to configure the bug tracking system to match the project
  Many configurations can be too complex to be useful
A good process is key to managing bugs
  An explicit policy that everyone knows, follows, and believes in
Bug found
Prioritize
Assign
Replicate
Examine
Discover
Fix
Verify
Close

## Slide 15: Outline
Software architecture
Tools
  For build management
  For version control
  For bug tracking
Scheduling
Implementation and testing order
Notes: Au13: A perspective on this lecture: some of the things you’ll find in the wider world on bigger projects; stuff worth knowing before your first internship

## Slide 16: Scheduling
“More software projects have gone awry for lack of calendar time than for all other causes combined.”
    -- Fred Brooks, The Mythical Man-Month
Three central questions of the software business
  3. When will it be done?
  2. How much will it cost?
  1. When will it be done?
Estimates are almost always too optimistic
Estimates reflect what one wishes to be true
We confuse effort with progress
Progress is poorly monitored
Slippage is not aggressively treated

## Slide 17: Scheduling is crucial but underappreciated
Scheduling is underappreciated
  Made to fit other constraints
A schedule is needed to make slippage visible
  Must be objectively checkable by outsiders
Unrealistically optimistic schedules are a disaster
  Decisions get made at the wrong time
  Decisions get made by the wrong people
  Decisions get made for the wrong reasons
The great paradox of scheduling:
  Hofstadter’s Law: It always takes longer than you expect, even when you take into account Hofstadter's Law
  But seriously: 2x longer, even if think it will take 2x longer

## Slide 18: Effort is not the same as progress
Cost is the product of workers and time
  Reasonable approximation: All non-people costs (mostly salary) are zero (?!)
  Easy to track
Progress is more complicated
  Hard to track
People don’t like to admit lack of progress
  Think they can catch up before anyone notices
  Assume they (you) are wrong
Design the process and architecture to facilitate tracking

## Slide 19: How does a project get to be one year late?
One day at a time…
It’s not the hurricanes that get you
It’s the termites
  Tom missed a meeting
  Mary’s keyboard broke
  The compiler wasn’t updated
  …
If you find yourself ahead of schedule
  Don’t relax
  Don’t add features

## Slide 20: Controlling the schedule
First, you must have one
Avoid non-verifiable milestones
  90% of coding done
  90% of debugging done
  Design complete
100% events are verifiable milestones
  Module 100% coded
  Unit testing successfully complete
Need critical path chart (Gantt chart, PERT chart)
  Know effects of slippage
  Know what to work on when
Notes: 90% of coding done for 50% of coding phase
90% of debugging done for 90% of debugging phase
Designs always done on schedule

## Slide 21: Milestones
Milestones are critical keep the project on track
  Policies may change at major milestones
  Check-in rules, build process, etc.
Some typical milestones (names)
  Design complete
  Interfaces complete / feature complete
  Code complete / code freeze
  Alpha release
  Beta release
  Release candidate (RC)
  FCS (First Commercial Shipment) release

## Slide 22: Dealing with slippage
People must be held accountable
  Slippage is not inevitable
  Software should be on time, on budget, and on function
Four options
  Add people – startup cost (“mythical man-month”)
  Buy components – hard in mid-stream
  Change deliverables – customer must approve
  Change schedule– customer must approve
Take no small slips
  One big adjustment is better than three small ones
Notes: Worker and months are not necessarily interchangeable
Start up transient for new people considerable
Unless tasks can be cleanly partitioned
  What architecture is all about
In 6.170, what is your option? Only changing deliverables.

## Slide 23: Outline
Software architecture
Tools
  For build management
  For version control
  For bug tracking
Scheduling
Implementation and testing order
Notes: Au13: A perspective on this lecture: some of the things you’ll find in the wider world on bigger projects; stuff worth knowing before your first internship

## Slide 24: How to code and test your design
You have a design and architecture
  Need to code and test the system
Key question, what to do when?
Suppose the system has this module dependency diagram
  In what order should you address the pieces?
A
B
F
C
D
G
E
Notes: Thus far, we have emphasized designing, implementing, and testing modules.
Fitting them together has been an implicit theme.
Now, I want to be more explicit about that.

## Slide 25: Bottom-up
Implement/test children first
  For example: G, E, B, F, C, D, A
First, test G stand-alone (also E)
  Generate test data as discussed earlier
  Construct drivers
Next, implement/test B, F, C, D
No longer unit testing: use lower-level modules
  A test of module M tests:
    whether M works, and
    whether modules M calls behave as expected
  When a failure occurs, many possible sources of defect
  Integration testing is hard, irrespective of order
A
B
F
C
D
G
E

## Slide 26: Building drivers
Use a person
  Simplest choice, but also worst choice
  Errors in entering data are inevitable
  Errors in checking results are inevitable
  Tests are not easily reproducible
    Problem for debugging
    Problem for regression testing
  Test sets stay small, don’t grow over time
  Testing cannot be done as a background task
Better alternative: Automated drivers in a test harness
Notes: We covered this when we talked about testing earlier in term, included here in the notes for completeness
Using a person is what you do when you test using the debugger

## Slide 27: Top-down
Implement/test parents (clients) first
  Here, we start with A
To run A, build stubs to simulate B, C, and D
Next, choose a successor module, e.g., B
  Build a stub for E
  Drive B using A
Suppose C is next
  Can we reuse the stub for E?
A
B
F
C
D
G
E
Notes: Reusing the stub for E: Why only maybe?
C may use E in different ways, particularly if E is a data abstraction

## Slide 28: Implementing a stub
Query a person at a console
  Same drawbacks as using a person as a driver
Print a message describing the call
  Name of procedure and arguments
  Fine if calling program does not need result
    More common than you might think
Provide “canned” or generated sequence of results
  Often sufficient
  Generate using criteria used to generate data for unit test
  May need different stubs for different callers
Provide a primitive (inefficient & incomplete) implementation
  Best choice, if not too much work
  Look-up table often works
  Sometimes called “mock objects” (ignoring technical definitions?)
Notes: When might you not need results?
  Control signals
  Imagine building a data base
  Knowing sequence of calls to insert a good start

## Slide 29: Comparing top-down and bottom-up
Criteria
  What kinds of errors are caught when?
  How much integration is done at a time?
  Distribution of testing time?
  Amount of work?
  What is working when (during the process)?
Neither dominates
  Useful to understand advantages/disadvantages of each
  Helps you to design an appropriate mixed strategy

## Slide 30: Catching design errors
Top-down tests global decisions first
  E.g., what system does
  Most devastating place to be wrong
  Good to find early
Bottom-up uncovers efficiency problems earlier
  Constraints often propagate downward
  You may discover they can’t be met at lower levels
Notes: Experienced designers usually have a pretty good idea of what efficiencies can be achieved at bottom
Where they go wrong is over-all system efficiency

## Slide 31: What components work, when?
Bottom-up involves lots of invisible activity
  90% of code written and debugged
  Yet little that can be demonstrated
Top-down depth-first
  Earlier completion of useful partial versions

## Slide 32: Amount of integration at each step
Less is better
Top-down adds one module at a time
  When an error is detected, either:
    Lower-level module doesn’t meet specification
    Higher-level module tested with bad stub
Bottom-up adds one module at a time
  Connect it to multiple modules
  Thus integrating more modules at each step
  More places to look for error

## Slide 33: Amount of work
Always need test harness
Top-down
  Build stubs but not drivers
Bottom-up
  Build drivers but not stubs
Stubs are usually more work than drivers
  Particularly true for data abstractions
On average, top-down requires more non-deliverable code
  Not necessarily bad

## Slide 34: Distribution of testing time
Integration is what takes the time
Bottom-up gets harder as you proceed
  You may have tested 90% of code
    But you still have far more than 10% of the work left
  Makes prediction difficult
Top-down more evenly distributed
  Better predictions
  Uses more machine time (could be an issue)
    Because testing overall (even if stubbed) functionality
Notes: Uses more machine time because you run whole system to test a low level module
Does it surprise you that machine time can be an issue?
Not nearly as big an issue as it used to be
  Machines much cheaper and more plentiful
Under what conditions is it a major factor
  Developing software for new hardware
  Want to test on production system

## Slide 35: One good way to structure an implementation
Largely top-down
  But always unit test modules
Bottom-up
  When stubs are too much work [just implement real thing]
  Low level module that is used in lots of places
  Low-level performance concerns
Depth-first, visible-first
  Allows interaction with customers, like prototyping
  Lowers risk of having nothing useful
  Improves morale of customers and programmers
    Needn’t explain how much invisible work done
    Better understanding of where the project is
    Don’t have integration hanging over your head
Notes: This concludes lecture material for the term, but not class
Preparing a subject is a bit like building software
  We wanted to cover more material than we were able to get through
  We hope that we succeeded in giving you the most essential material
  A useful vertical slice through the field of software engineering
While they are being handed out,
I did spend some time last night thinking about what might or might not be appropriate last words

## Slide 36: Test harnesses
Goals:
  Increase amount of testing over time
  Facilitate regression testing
  Reduce human time spent on testing
Take input from a file
Call module being tested
Save results (if possible)
  Including performance information
Check results
  At best, is correct
  At worst, same as last time
Generate reports
Notes: This too was covered earlier. The only new point is the emphasis on performance testing
I hope that you have noticed that I have uttered the word performance many times in the past few lectures
In the real world, it often matters greatly
Testing and debugging performance needs to be an explicit goal
Also important to actually READ reports. Sometimes not done.
Many a breakfast has been ruined by reading these reports first thing in the morning

## Slide 37: Regression testing
Ensure that things that used to work still do
  Including performance
  Whenever a change is made
Knowing exactly when a bug is introduced is important
  Keep old test results
  Keep versions of code that match those results
  Storage is cheap
Notes: Why is it important to know when bug was introduced or performance started to drop off?
  Look at changes that preceded the event
Why keep old code?
  Conduct experiments to see if maybe bug was already there, but just unnoticed
  Use binary search to find when things went awry
  Something to fall back on, risk reduction

## Slide 38: Perspective…
Software project management is challenging
  There are still major disasters – projects that go way over budget, take much longer than planned, or are abandoned after large investments
  We’re better at it than we used to be, but not there yet (is “software engineering” real “engineering”?)
Project management is a mix of hard and soft skills
We’ve only skimmed the surface
  Next: CSE 403, internship/real world, ???