# Dispatcher System Project Plan

This project plan provides a basic overview and a decomposition of features of the CSE 403 class project to build a dispatcher system for the Evergreen Cab Company. The purpose of this plan is to provide a roadmap for developers and leads to completing the project and a manager’s guide to better risk assessment of the project.

|  | Summer 2002 August 11, 2002 Document Author: Sabina Sutkovic Project Sponsors: Prof. David Socha T.A. Valentin Razmov Project Leads: Sharon Whiting, Marketing & Customer Contact Valentin Razmov, Technical Oversight | Project Teams: Masters (hardware simulation, Cab Console & project plan) Mikam Tribe (implement model, documentation & glossary) Team Doug (data storage) Team Tsunami (scheduler & mapper) The SegFaults (dispatcher simulation & reports) Project Advisors: Prof. David Socha T.A. Valentin Razmov |
| --- | --- | --- |

## Project Description

The primary objective of this project is to create a computer tracking, GPS and dispatch system to enhance the current telephone and radio dispatch system of a client taxicab company. The dispatch system is required to manage a fleet of taxis and handle all tracking and dispatch needs 24 hours a day. The system is required to run on a Windows 2000 platform.

## Features

- Track cabs and drivers by zone

  - Meter on

  - Waiting

  - Coming from a trip

  - Booked off

- Maintain cab queue per zone

- Maximize occupancy

- GPS tracking

- Track cab meters, handle payments by credit card

- Provide customer call tracking system with call statistics

- Event/port coverage forecasting

## Related Documents

Marketing Presentation: http://www.cs.washington.edu/education/courses/cse403/CurrentQtr/MarketingPresentation.pdf

Subsystem Spec Table:

http://www.cs.washington.edu/education/courses/cse403/CurrentQtr/www/internal/subsystem_specification.html

## Team Contacts

This section contains contact information for each of the teams and team members

## http://www.cs.washington.edu/education/courses/cse403/CurrentQtr/www/internal/teams/teams.html

## Components

This section organizes the project according to its discrete, clearly defined components. Each component has a high-level description, a well-defined dependency condition (elements that this component is dependent on) and an exit condition that indicates the component is completed. This section also indicates which teams are responsible for carrying out each activity and who will verify it’s completion.

Table 1. Component Completion Table (for Managers)

| Components | Description | Dependency Condition | Exit Condition | Teams | Verified By |
| --- | --- | --- | --- | --- | --- |
| MODEL | Keep current state of world. Communicate with dispatcher, storage, scheduler, & cab console. | Use case1: Dispatcher sends correct customer info Use case 2: Scheduler fires customer event Use case 3: Dispatcher sends customer info to change/cancel Use case 4: Cab console picks up/drops off customer | Use case 1: Scheduler receives customer object Use case 2: Accepted Cab Console updates model if reject Use case 3: Model and Scheduler modify their internals, Cab Console cancelled if need be Use case 4: DataStore notified and Scheduler and Model update internals | Mikam |  |
| DISPATCHER UI | Input customer info into system. Override system. |  |  | Tsunami |  |
| STORAGE | Back up current state of world, Store data for report. |  |  | Doug |  |
| SCHEDULER | Schedule customer for ride. Communicate with cab console and dispatcher. |  |  | SegFaults |  |
| CAB CONSOLE | Communicate with scheduler. | Customer information sent by model | Update model through RMI on each ride | Masters |  |
| DISPATCHER | Contain the dispatcher information. |  |  | Tsunami |  |
| CAB | Contain the cab information. | none | none | Mikam |  |
| CAB DRIVER | Contain the cab information. | Model registration of cab ID | Work through RMI with model | Masters |  |
| CUSTOMER | Contain the customer information. |  |  | SegFaults |  |
| ZONE | Contain the zone information. | none | none | Mikam |  |

## Feature Dependency on Components

The features of the project have component dependencies. This section provides a correlation between each feature and the various components. While building components is clear, determining their value is somewhat more complex. Table 2 provides a mapping of the features (across the top) to each component. Managers can use this table to help in determining which features have been completed (based on components) and which ones need to be postponed to version 2 of the product. It will also help managers determine how to redirect resources if it looks like features that are critical to the customer are not going to be completed. The letter D indicates a dependency, blank indicates no dependency.

###### Table 2. Feature Mapping with Components

| Features | Track cabs and drivers by zone | Maintain cab queue per zone | Maximize occupancy | GPS tracking | Track cab meters, handle payments by credit card | Provide customer call tracking system with call statistics | Event/port coverage forecasting | Corporate Accounts | Hailed customer | Supervisor Reports |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Component |  |  |  |  |  |  |  |  |  |  |
| MODEL | D | D | D | D | D | D? | D | D | D | D |
| DISPATCHER/ DISPT. UI & MANAGER UI |  |  | D |  |  | D? | D | D | D | D |
| STORAGE |  |  |  |  |  | D | D | D | D | D |
| SCHEDULER |  |  | D |  |  |  | D |  | D |  |
| CAB CONSOLE |  |  |  |  | D |  | D |  | D |  |
| RMI | D |  |  |  |  |  | D |  | D |  |
| CAB |  |  | D |  |  |  | D |  | D |  |
| CAB DRIVER |  |  |  |  |  |  | D |  | D |  |
| MAPPER |  |  |  | D |  |  | D |  | D |  |

## Milestones

The project’s deliverables are achieved in smaller accomplishments that are defined by milestones. The following table describes the estimated delivery date of each milestone, followed by the actual delivery date and a reason for the delay, if any.

###### Table 3. Milestones & Dates

| Milestone | Estimated Delivery | Actual Delivery | Reason for Delay |
| --- | --- | --- | --- |
| USE CASE 1 | 7/31/2002 | 8/04/2002 | RMI used instead of hardware simulation architecture |
| USE CASE 2 | 8/04/2002 | 8/07/2002 | Due to delay in Use Case 1 |
| USE CASE 3 | 8/12/2002 | 8/13/02 | The Cancel button took longer to implement |
| USE CASE 4 | 8/07/2002 | 8/09/2002 | It took longer then anticipated |
| DOCUMENTATION | 8/12/2002 at 6:00pm | Past Due Dispatcher Technical Documentation | Need update from Dispatcher group |
| SYSTEM START UP | 8/13/2002 | 8/13/2002 |  |
| TESTING/BUG BASH FEATURE FREEZE | 8/14/2002 at 6:00pm | 8/14/2002 at 9:00pm | Making sure the product works more testing |
| PROJECT CD | 8/15/2002 at 8:00pm |  |  |
| CUSTOMER REPRESENATION | 8/19/2002 |  |  |

## Project Schedule

The project schedule indicates when each task is performed. It includes the time the activity commenced and the estimated end time. The activities are further broken down in many cases into sub-activities to make the schedule more useful.  	These predicted hours and the actual hours are posted in the Project Tool.

## Deliverables

Software installed, 24-hour test run performed, and two three-hour training sessions with dispatch crew.

User manual, training material and a CD with install and uninstall. To be delivered at time of training.

## Risk Assessment

Teams completing individual tasks that don’t integrate with other teams’ tasks.

Discovering architectural flaws later in the development cycle.

Last Modified 8/12/2002 – Sabina Sutkovic