NOTE:

* Meetings will now be held MWF @ 6pm and

Saturday and Sunday at 10am

This is project plan that will be revised as soon      as John gathers information from leaders necessary for a project plan.

Mon, Aug. 5

- your team lead will assign/coordinate use case 2

-         "           assign start up of system

Wed, Aug. 7

- we will test use case 2 and startup

- your team lead will assign/coordinate use case 4

Fri, Aug. 9

- we will test use case 4

- your team lead will assign/coordinate use case 3

* 5pm demo of use case 2 to Valentin

Mon, Aug. 12

- test use case 3

- your team lead will assign/coordinate assign manager reports

Wed, Aug. 14

- test manager reports

- testing/documentation

Fri, Aug. 16

- SHIP!