Milestones:

- Week 1 – 2 (April 7th -  May 3rd): Research and designing ( writing LCO and LCA)

- Week 3 (May 3rd – May 8th): Research on rating questions and database constructions

- Week 4 – 5 (May 9th – May 22nd): Build server and client applications (concurrently)/ Database Integrating

- Week 6 (May 23rd – 26th): Product Integration (including testing and debugging) & Usage Documentation (README, etc)

- Week 7 (May 26th – June 2nd): Testing and debugging, preparing for final release

Task descriptions:

- Database constructions:

  - Design the database

  - Build the database

Team members: Hendi, Arifin, Ie Ling, Aleksandr

- Research on rating questions:

  - Search online for cosmopolitan style questions to be used to rate the users.

  - Set the rating criteria for users

Team member: Itasari

- Client (user) Application

  - Build the UI for user interaction with the program

  - Connect to server through server’s web services to carry out the functions in the program.

Team members: Aleksandr and Arifin

- Server Application

  - Build web services that will connect with the client applications and perform operations on databases and user data according to the request from the client applications.

  - There are four parts that we need to build:

    - Matching Comparator -> Team member: Hendi

    - Rating Calculator -> Team member: Ita

    - Location Identifier -> Team member: Hendi, Ie Ming, Ita

    - Information Gateway: Retrieval and Storage -> Team member: Ie Ming