# Travel Companion Task Assignments and Schedule

CSE 403 – Software Engineering; Spring 2004

Last Updated: 3 May, 2004

Abhinav Jain 	(jain0122@cs)

Ben Higgins 	(bhiggins@cs)

Chris R. Baker 	(crbaker@cs)

Eric Kochhar 	(ekochhar@cs)

Jordan Hom 	(jhom@cs)

Justin Quan 	(jq@cs)

NOTE: Both the teams and schedule will be updated as necessary throughout development.

## Project Subteams

Handheld Development: Chris Baker, Jordan Hom, Ben Higgins

User Interface: Abhinav Jain, Jordan Hom, Chris Baker

Databases: Eric Kochhar, Abhinav Jain, Justin Quan

Server Backend Development: Ben Higgins, Justin Quan, Jordan Hom

Overall Lead: Justin Quan

Outside Contributors: DWJ, Sam Kim

## Time Line

NOTE: All dates are due dates.

LCA Presentation:		May 3, 2004

User Interface Web Draft:		May 7, 2004

HandHeld User Interface Draft:	May 9, 2004

Databases Set up:			May 10, 2004

Basic Web Services Development:	May 17, 2004

Interfaces final:			May 23, 2004

Server and Handheld Prototypes:	May 23, 2004

Beta Testing:			May 25, 2004

Beta Release:			May 26, 2004

Final changes:			May 26 – May 31, 2004

Final Testing:			June 1 – June 2, 2004

Final Release:			June 2, 2004