## Slide 1: CSE 403
Software Lifecycle Models
Reading:
Rapid Development Ch. 7, 25
(further reading: Ch. 21, 35, 36, 20)
These lecture slides are copyright (C) Marty Stepp, 2007, with significant content taken from slides written by Valentin Razmov. They may not be rehosted, sold, or modified without expressed permission from the author. All rights reserved.

## Slide 2: Lecture outline
The software lifecycle
  evaluating models
Lifecycle models
  code-and-fix
  waterfall
  spiral
  evolutionary prototyping
  staged delivery
  design-to-schedule

## Slide 3: Ad-hoc development
ad-hoc development: creating software without any formal guidelines or process
Some disadvantages of ad-hoc development:
  some important actions (testing, design) may go ignored
  not clear when to start or stop doing each task
  does not scale well to multiple people
  not easy to review or evaluate one's work
a common observation: The later a problem is found in software, the more costly it is to fix.

## Slide 4: The software lifecycle
software lifecycle: series of steps / phases, through which software is produced
  can take months or years to complete
goals of each phase:
  mark out a clear set of steps to perform
  produce a tangible document or item
  allow for review of work
  specify actions to perform in the next phase

## Slide 5: Lifecycle phases
standard phases
  Requirements Analysis & Specification
  High-level (Architectural) Design
  Detailed (Object-oriented) Design
  Implementation, Integration, Debugging
  Testing, Profiling, Quality Assurance
  Operation and Maintenance
other possible phases
  risk assessment: examining what actions are critical and performing them first (part of Spiral model)
  prototyping: building a rough/partial version of the product and using it to guide design decisions

## Slide 6: One view of SW cycle phases
Subsystems
Structured By
class...
class...
class...
Source
Code
Implemented
By
Solution Domain
Objects
Realized By
Arch.
Design
Detailed
Design
Implemen-
tation
Testing
Application
Domain
Objects
Expressed in Terms Of
Test
Cases
?
Verified
By
class....
?
Requirements
Elicitation
Use Case
Model
Requirements
Analysis

## Slide 7: Some software models
Several models for developing software have been attempted, varying the order and frequency in which these stages occur:
  code-and-fix: write some code, debug it, repeat until finished
  waterfall: perform the standard phases (requirements, design, code, test) in sequence
  spiral: assess risks at each step, and do the most critical action immediately
  evolutionary prototyping: build an initial requirement spec, code it, then "evolve" the spec and code as needed
  staged delivery: build initial requirement specs for several releases, then design-and-code each in sequence

## Slide 8: Model pros/cons
value of models
  decomposing workflow
  understanding and managing the process
  as a management tool
limitations of models
  a model is just a model
    abstracts away some aspects and highlights others
  artificial constraints
  compromises with model are often necessary
    (as with almost everything in SE)
  risk of overemphasizing the process
    the process is not the end in itself; product delivery is

## Slide 9: Evaluating models
Criteria for evaluation of models
  Risk management
  Quality / cost control
  Predictability
  Visibility of progress
  Customer involvement and feedback
Theme: Overall aim for good, fast, and cheap. But you can't have all three at the same time.

## Slide 10: Code-and-fix model
code first
version
retirement
operations mode
modify until
client is satisfied

## Slide 11: Problems with code-and-fix
benefits
  no planning whatsoever; little management overhead
  applicable for very small projects and short-lived prototypes
What are some reasons not to use the code-and-fix model?
code becomes expensive to fix (bugs are not found until late in the process)
code didn't match user's needs (no requirements!)
code was not planned for modification, not flexible

## Slide 12: Waterfall model
requirements
verify
retirement
operations
test
implementation
verify
design
req. change

## Slide 13: Detailed waterfall view

## Slide 14: Waterfall issues
waterfall model is perhaps the most common model for software development
  we will use a waterfall-like model in this course
benefits
  formal, standard; has specific phases with clear goals
  good feedback loops between adjacent phases
What are some drawbacks to this method?
- rigid, too linear; not very adaptable to change in the product
- requires a lot of planning up front (not always easy / possible)
- assumes that requirements will be clear and well-understood
- costly to "swim upstream" by going back to a previous phase
- Nothing to show to anxious customers ("We're 90% done!")

## Slide 15: Modified waterfalls
sashimi (waterfall with overlapping phases): phases overlap
  team can learn insights from later cycles to aid earlier ones
waterfall with subprojects
  can begin coding simple features while designing tough ones
What are some problems with these models?
- harder to track progress of the overall project
- communication can be tougher
- unforeseen dependencies can occur

## Slide 16: Spiral model (Boehm)
Barry Boehm, USC

## Slide 17: Another view of the spiral

## Slide 18: Another view of spiral model
Requirements
Verify
Retirement
Operations
Test
Implementation
Verify
Design
Req. Change
Adds a Risk Analysis
step to each phase
(phases may not be completed in this order
any more!)
Risk Assessment
Risk Assessment
Risk Assessment

## Slide 19: Spiral details
breaks up the project into mini-projects based on risk
  purpose: risk reduction
  example: in first phase,
  great when charting new territories (with high risks)
steps taken at each loop of the spiral (roughly):
  determine objectives, options, constraints
  identify risks
  evaluate options to resolve the risks
  develop and verify any deliverable items
  plan the next phase
  commit to approach for next phase

## Slide 20: Spiral benefits
benefits of spiral
  provides early indication of unforeseen problems
  as costs increase, risks decrease
  always addresses the biggest risk first
  focuses attention on reuse
  accommodates changes, growth
  eliminates errors and unattractive choices early
  limits to how much is enough (not too much design, reqs, etc)
  treats development, maintenance same way

## Slide 21: Spiral problems
What are some drawbacks to the spiral model?
- complicated
- relies on developers to have risk-assessment expertise
- possibly more management overhead to assess risk
- need for more elaboration of project steps (clearer milestones)
- matching to contract software (doesn't work well when you're bound to a fixed inflexible contract)

## Slide 22: Evolutionary prototype model
for each build:
perform detailed
design, implement,
test, deliver
requirements
verify
retirement
operations
verify
arch. design

## Slide 23: Evolutionary details
idea: build an initial requirement spec, code it, then "evolve" the spec and code as needed
  each repetition is an "evolution" of the code, not necessarily bug fixes
What is the difference between evolutionary prototyping and evolutionary delivery?
  e. delivery is a mixing of evolutionary prototyping and staged delivery
  focuses more on internals, parts of system unlikely to be changed by customer feedback
  e. prototyping rushes initial release with perhaps less focus on requirements and design

## Slide 24: Benefits of evolutionary
benefits of evolutionary prototyping
  produces steady signs of progress
  useful when requirements are not very well known, changing rapidly, or customer is non-committing
  allows close customer involvement
    "What do you think of this version?"
    can improve customer confidence / satisfaction
    customers must be available on a short notice to give feedback

## Slide 25: Problems with evolutionary
What are some problems with this model?
sometimes difficult to distinguish from code-and-fix
assumes user's initial spec will be flexible; fails for:
  separate pieces that must then be integrated
  "information sclerosis": temporary fixes become permanent constraints
  bridging; new software trying to gradually replace old
unclear how many iterations will be needed to finish
wrong order: makes lots of hard-to-change code

## Slide 26: Staged delivery
staged delivery
  waterfall-like beginnings, then develop in short stages
  requires tight coordination with documentation, management, and marketing
  can ship at any time during implementation
  from the outside (to customers) it looks like a successful delivery even if it is not the final goal the team aimed for
How does staged delivery differ from evolutionary prototyping?
In staged delivery, requirements are better known ahead of time rather than discovered through customer feedback after each release.

## Slide 27: Design-to-*
design-to-schedule
  useful when you absolutely need to ship by a certain date
  similar to the staged delivery model
    but less flexible because of the fixed shipping date
  requires careful prioritization of features and risks to address
design-to-tools
  a model where the project only incorporates features that are easy to implement by using or combining existing components
  reduces development time at cost of losing control of project

## Slide 28: Which model is best?
The choice of a model depends on the project circumstances and requirements.
A good choice of a model can result in a vastly more productive environment than a bad choice.
A cocktail of models is frequently used in practice to get the best of all worlds.
  care must be applied; some models can't mix easily or at all
Reminder: criteria for judging models:
  Risk management
  Quality / cost control
  Predictability
  Visibility of progress
  Customer involvement and feedback

## Slide 29: Model category matrix
 | Risk mgmt. | Quality/ cost ctrl. | Predict- ability | Visibility | Customer involvement
code-and-fix |  |  |  |  | 
waterfall |  |  |  |  | 
spiral |  |  |  |  | 
evolutionary prototyping |  |  |  |  | 
staged delivery |  |  |  |  | 
design-to-schedule |  |  |  |  | 
Rate each model 1-5 in each of the categories shown:

## Slide 30: Possible answer
 | Risk mgmt. | Quality/ cost ctrl. | Predict- ability | Visibility | Customer involvement
code-and-fix | 1 | 1 | 1 | 3 | 2
waterfall | 2 | 4 | 3 | 1 | 2
spiral | 5 | 5 | 3 | 3 | 3
evolutionary prototyping | 3 | 3 | 2 | 5 | 5
staged delivery | 3 | 5 | 3 | 3 | 4
design-to-schedule | 4 | 3 | 5 | 3 | 2
Rate each model 1-5 in each of the categories shown: