## Slide 1: CSE 403
Team Dynamics
Reading:
Rapid Development Ch. 13,
Pragmatic Programmer Ch. 8.41
These lecture slides are copyright (C) Marty Stepp, 2007, with significant content taken from slides written by Valentin Razmov. They may not be rehosted, sold, or modified without expressed permission from the author. All rights reserved.

## Slide 2: Team pros and cons
Having more people has benefits
  Attack bigger problems in a short period of time
  Utilize the collective experience of everyone
Having more people has risks, too
  Communication issues
  Diffusion of responsibility
  Working by inertia; not planning ahead
  Conflict or mistrust between team members
Quotes
  "Talent wins games, but teamwork and intelligence wins championships." -- Michael Jordan
  "We must all hang together or assuredly, we shall all hang separately." -- Benjamin Franklin
  "If a team is to reach its potential, each member must be willing to subordinate his personal goals to the good of the team." -- Bud Wilkinson

## Slide 3: Managing team risks
Risks need to be actively managed
  by clearly defining the product and its scope
  by careful planning and organization
  by continuously monitoring the progress and direction
    ... and adjusting when necessary
  by maintaining an open atmosphere

## Slide 4: Issues affecting team success
Presence of a shared mission and goals
Motivation and commitment of team members
Experience level
  and presence of experienced members
Team size
  and the need for bounded yet sufficient communication
Team organization
  and results-driven structure
Reward structure within the team
  incentives, enjoyment, empowerment (ownership, autonomy)

## Slide 5: Team leadership
Who makes the important product-wide decisions in your team?
  One person?
  All, by unanimous consent?
  All, by using the Roman Rule?
  Other options?...
  Is this an unspoken or an explicit agreement among team members?

## Slide 6: Team roles
Typically, software development teams include:
  Several developers in a broad sense: programmers, testers
  A person with lead developer/architect responsibilities
  A person with functional management responsibilities
  A person with project management responsibilities
These could be all different team members, or some members could span multiple roles.

## Slide 7: Team structure models
Dominion model
  Pros
    clear chain of responsibility
    people are used to it
  Cons:
    single point of failure at the commander
    less or no sense of ownership by everyone
Communion model
  Pros
    a community of leaders, each in his/her own domain
    inherent sense of ownership
  Cons
    people aren't used to it (and this scares them)

## Slide 8: Questions for your team
Who will do the ...
scheduling/planning?
development?
testing?
documentation?
  Includes spec, design, write-ups, presentations, ...
build/release preparation?
inter-team communication?
customer communication?
  "A little retrospection shows that although many fine, useful software systems have been designed by committees and built by multipart projects, those software systems that have excited passionate fans are those that are the products of one or a few designing minds, great designers." -- Fred Brooks, The Mythical Man-Month

## Slide 9: Organizing around functionality
Pragmatic Programmer tip: "Organize around functionality, not job functions"
What are some benefits of organizing teams around:
  functionality?
  job functions?
In what context(s) might the former be superior?

## Slide 10: High-performance team stages
Many teams go through 4 stages:
Forming
  Exploration period, cautious and guarded, exploring boundaries
Storming
  Deals with issues of power, control, leadership
Norming
  Establish cohesiveness among team members
  Appreciate differences, trust begins to evolve
Performing
  Full functioning of team
  Leadership is participative and shared
  Sense of identity and high level of work accomplishment

## Slide 11: Get to "Performing" faster
Forming stage
  Clarify team's purpose and goals
  Clarify responsibility of each member
  Validate skills each team member brings
  Identify communication methods
Storming stage
  Establish norms of discussions
  Model openness in resolving conflict
  Ensure everyone participates on all key issues
Norming stage
  Let members take on more responsibility as productivity increases
  Chart progress; reward successes
  Reduce meeting time as things become smooth

## Slide 12: Common factors in good teams
Clear roles and responsibilities
  Each person knows and is accountable for their work
Monitor individual performance
  Who is doing what, are we getting the work done?
Effective communication system
  Available, credible, tracking of issues, decisions
Fact based decisions
  Focus on the facts, not the politics, personalities, …

## Slide 13: Motivation
What motivates you?
  Achievement
  Recognition
  Advancement
  Salary
  Possibility for growth
  Interpersonal relationships
    Subordinate
    Superior
    Peer
  Status
  Technical supervision opportunities
  Company policies
  Work itself
  Work conditions
  Personal life
  Job security
  Responsibility
  Competition
  Time pressure
  Tangible goals
  Social responsibility
  Other?

## Slide 14: De-motivators
What takes away your motivation?
  Micro-management or no management
  Lack of ownership
  Lack of effective reward structure
    Including lack of simple appreciation for job well done
  Excessive pressure and resulting "burnout"
  Allowing "broken windows" to persist
  Lack of focus in the overall direction
  Productivity barriers
    Asking too much; not allowing sufficient learning time; using the wrong tools
  Too little challenge
  Work not aligned with personal interests and goals
  Poor communication inside the team